## Slide 1
Implementing the Strategic Action Programme for THE SOUTH CHINA SEA AND GULF OF THAILAND (SCS SAP) Project
Second Meeting of the Regional Working Groups on Mangroves and Wetlands
of the SCS SAP Project
11-12 August 2025, Iloilo, Philippines
Report on National Activities to Implement the SCS SAP Project
(for the period January 2022 – July 2025)
[Cambodia]
Mr. Meas Rithy and Dr.Ly Phanna

## Slide 2
Presentation Outline
Introduction
Highlights of key achievements in Implementing the SAP on MGs & WLs during 2022 – July 2025
Summary on status of monitoring related MGs & WLs
Availability of data and information at the sites on MGs & WLs
Issues and Challenges
Lessons learned
Recommendations & Conclusions

## Slide 3
Introduction
 | Mangroves | Wetlands
Date of PCA/GSA signature | 24 June 2024 (Amendment) | 24 June 2024 (Amendment)
Executing body and national focal point | Ministry of Environment | Ministry of Environment
Date of national working group establishment and meetings | April 2022 | April 2022
Sites | 3 sites: Botum Sakor, Peam Krasop, Presy Nob | 3 sites: Champu Khmao, Kampong Trach, Koh Kapik
Co-finance project/activities related | N/A | N/A
Members of TDA/SAP national team on ecosystem | Meas Rithy | Meas Rithy

## Slide 4
Highlights of key achievements in Implementing the SAP on MGs & WLs during 2022 – July 2025
Activity | Site 1: Kep and Kampot | Site 2: Koh Kong | Site 3: Preah Sihanouk
Name of PA | Kep National Park & Kampot Coastal Area | Peam Krasop Wildlife Sanctuary | Preah Sihanouk Ream National Park
Date of establishment/upgrading | Kep NP: 1993; Kampot area designated under coastal zoning in 2020 | 1993 (under Royal Decree) | 1993 (Ream NP established under Royal Decree)
PA management plan (done/in progress) | In progress (2024 draft submitted for Kep and Kampot) | Done (2023–2028 plan approved) | In progress (plan under revision 2024)
Approved by | Ministry of Environment (MoE) | Ministry of Environment (MoE) | Ministry of Environment (MoE)
Total area of PA (ha) | Kep NP: 5,000 ha; Kampot zone: 7,200 ha | 23,750 ha | 21,000 ha
Area (ha) of MGs protected | Approx. 800 ha (Kampot mangrove belt) | Approx. 9,000 ha | Approx. 6,500 ha
Area (ha) of WLs protected | Approx. 350 ha (wetlands in Kampot) | Approx. 2,500 ha | Approx. 1,800 ha
Report of capacity assessment (yes/no) | Yes (2023 coastal ranger capacity review) | Yes (2022 assessment report by MoE) | Yes (2024 training and gap assessment)
Traning course (on what?) | Mangrove restoration, GPS mapping, crab bank model | Law enforcement, biodiversity monitoring, ecotourism | Zoning, patrol skills, fire management, reforestation
Consultation (date/no. participants) | March 2024 – 3 events, 120 participants | Jan–Feb 2023 – 6 sessions, 200 participants | April 2024 – 2 workshops, 85 participants
Zoning regulation (yes/no) | Yes (proposed zoning submitted in 2023 for approval) | Yes (updated zoning endorsed in 2022) | Yes (zoning under revision in 2024)
Type of enforcement (PA authority/community involvement…) | Mixed: MoE rangers + community patrol (CPA members in 2 communes) | MoE provincial rangers with joint community watch | MoE + local authorities + community co-enforcement teams

## Slide 5
Highlights of key achievements in Implementing the SAP on MGs & WLs during 2022 – July 2025 (cont.)
2/ Approval and implementation of plans for sustainable management & use
Activity | Site 1: Kep and Kampot | Site 2: Koh Kong | Site 3: Preah Sihanouk
Report to review management status (yes/no)) | Yes (draft completed in 2024) | Yes (final report 2023) | Yes (mid-term review in 2024)
Local consultation (date/no. participants) | March 2024 / 90 participants | Jan 2023 / 180 participants | May 2024 / 70 participants
Date of management plan submitted | April 2024 | December 2022 | March 2024
Area (ha) of MGs managed by the plan | 820 ha | 9,000 ha | 6,500 ha
Area (ha) of WLs managed by the plan | 350 ha | 2,500 ha | 1,800 ha
Date of approval | 2024 | 2023 | 2024
Approved by | Ministry of Environment | Ministry of Environment | Ministry of Environment
Zoning regulations (yes/no) | Yes | Yes | Yes
Awareness raising campaign (date/no. participants) | June 2024 / 150 participants (including CPA members and students) | August 2023 / 250 participants | February 2024 / 130 participants
Training course (on what, no. participants) | Mangrove nursery and enrichment; 45 participants | Law enforcement and mangrove mapping; 60 participants | Wetland bird identification and eco-guiding; 40 participants
Area (ha) of MGs replanted/enriched | 27 ha replanted and enriched | 35 ha enriched and maintained | 22 ha replanted by community groups
Type of livelihood alternatives | Crab bank, eco-tourism, small-scale aquaculture | Honey bee farming, mangrove product processing | Community fish ponds, nature-based tourism
What stakeholders involved | CPA committees, MoE Rangers, Kampot DoE, local authorities, youth | CPA, MoE, NGOs (e.g., FFI), Provincial DoE | CPA, Ream National Park Rangers, local fishers’ association, commune councils

## Slide 6
Highlights of key achievements in Implementing the SAP on MGs & WLs during 2022 – July 2025 (cont.)
3/ Reform of laws/regulations or management approach for the sustainable
Activity | Site 1: Kep and Kampot | Site 2: Koh Kong | Site 3: Preah Sihanouk
Report to review law/regulations or management approach (yes/no)) | Yes | Yes | Yes
Subject to be reformed (new approach, environment protection, ecosystem conservation…) | Strengthened community co-management and mangrove use restrictions | New guidelines on mangrove zoning, harvesting limits, and habitat use | Integration of wetland buffers and mangrove harvesting control
Consultation (date/no. participants) | June 2023 / 85 participants | Nov 2022 / 120 participants | March 2024 / 65 participants
Date of disseminating law/regulations or new approach | Sept 2023 | Jan 2023 | June 2024
Enacted by: | Provincial DoE with MoE endorsement | MoE and Provincial Sub-Committee on Environment | Preah Sihanouk DoE in coordination with Ream NP management
Key activities to improve management (capacity building, awareness raising, enforcement…) | Community workshops, signage on restricted zones, training of rangers | Awareness campaigns in 5 communes, legal refresher training | Joint patrol strengthening, commune-level awareness forum
Impacts of reformed law/regulations: |  |  | 
Increasing public awareness (much, better/no change) | Much better – increased participation in mangrove protection | Much – school and CPA engagement has increased | Better – especially among youth and women groups
Improved enforcement (much, better/no) | Better – community patrols and reporting increased | Much better – reported illegal cutting dropped | Better – improved ranger coordination and case reporting
Area (ha) of MGs managed effectively | Approx. 820 ha | Approx. 9,000 ha | Approx. 6,500 ha
Area (ha) of WLs managed effectively | Approx. 350 ha | Approx. 2,500 ha | Approx. 1,800 ha

## Slide 7
Summary on status of monitoring related MGs & WLs in Cambodia
Other national/provincial/local monitoring programs
1/ Name of the monitoring program: Cambodia Coastal Ecosystem Monitoring Program (CCEMP)
Number of stations and map indicating locations:
15 stations total (3 in Kep, 3 in Kampot, 5 in Koh Kong, 4 in Preah Sihanouk). Maps available via DoE GIS Unit.
Indicators and frequency:
Forest structure (height, DBH, stem density) – quarterly
Soil salinity and water level – quarterly
Aquatic fauna (crab & mollusk density) – bi-annually
Vegetation coverage using drone and satellite – annually
Monitoring at the SCS SAP sites | Site 1: Kep and Kampot | Site 2: Koh Kong | Site 3: Preah Sihanouk
Methodology training (date/ no. participants) | July 2023 / 35 participants (CPA + DoE staff) | May 2023 / 42 participants | March 2024 / 28 participants
Indicators & frequency | Tree height, DBH, seedling survival, soil salinity, water level; quarterly | Canopy cover, species richness, sedimentation, crab density; quarterly | Vegetation density, root biomass, soil pH; bi-annually
No. stations | 4 stations (2 in Kep, 2 in Kampot) | 6 stations (spread across Peam Krasop zones) | 3 stations (Ream NP and nearby wetlands)
Date of 1st / 2nd monitoring practices | 1st: August 2023; 2nd: February 2024 | 1st: June 2023; 2nd: January 2024 | 1st: April 2024; 2nd planned: October 2024
Trend of change of MGs and WLs (improved, declined, no change) | Improved: increased seedling survival, better canopy cover | Improved: enhanced crab density, reforested patches regenerating | Slight improvement: regeneration seen in 2 replanted plots

## Slide 8
Availability of data and information at the sites on MGs & WLs
CR & SG Data and Information Categories / total parameters | No. parameters available under each category |  |  | Reasons of data/information unavailability
 | Site 1: Kep and Kampot | Site 2: Koh Kong | Site 3: Preah Sihanouk | 
Geographic information / 7 | 6 | 7 | 6 | Outdated maps; GIS updates delayed; limited digitization of some zones
Biological information / 15 | 10 | 13 | 9 | Lack of baseline biodiversity surveys in remote zones; incomplete species inventory
Social – use information / 7 | 4 | 6 | 5 | Limited socio-economic surveys; no recent data on resource use patterns in some communes
Stress-pressure information / 5 | 4 | 6 | 5 | No systematic threat tracking; no monitoring of illegal activities in some areas
Economic valuation / 7 | 3 | 4 | 2 | Lack of trained staff to conduct valuation; no economic data on non-timber forest products (NTFPs); limited funding
Issues related to collection, gathering and provision of national data & information on MGs & WLs:
Shortages in collecting & managing data:
Mechanisms of data management & exchanges in the country:
Consideration to monitoring socio-economic indicators [high, medium, low]:
Types of data available but impossible to provide:
Popular techniques used for mapping habitats:
Training needs on remote sensing application for mapping [high, medium, low]:
Suggestion for developing the regional database:

## Slide 9
Information related to economic valuation
[Present the list of key studies, projects related to ecosystem/environment economic valuation, cost benefit analysis and economic losses due to habitat degradation]
1. Economic valuation of coastal habitats (mangroves, seagrass, coral reefs) in Cambodia’s Sihanoukville, Kampot, and Koh Kong provinces.
2. Cost-benefit analysis of nature-based livelihoods (e.g., crab bank, mangrove restoration) versus unsustainable land conversion.
3. Study on economic benefits of ecosystem-based adaptation (EbA) approaches in coastal Cambodia.
Information related to blue carbon and blue economy
[Present the list of key studies, project, policies on blue carbon & blue economy for the period of 2022 - 2025]
1. FAO – “Blue Carbon Assessment in Coastal Cambodia” (2023–2025)
2. Cambodia’s Updated NDC (NDC3.0 – 2024)
3. Mangrove Carbon Stock Study – Kampot & Koh Kong (2022–2024)

## Slide 10: Issues and Challenges
Present the issues and challenges encountered in implementing the SAP and actions taken to address it since the 1st RWG meetings (December 2021)
Limited Capacity at sub-national and Local Level
Data Gaps and Monitoring Challenges
Inadequate Budget for Restoration and Livelihood Support
Lessons Learned
Present the lessons learned in implementing the SAP at the national level
Strong coordination between national and sub-national institutions is critical.
Community involvement enhances effectiveness and sustainability.
Tailored capacity building leads to measurable improvements.

## Slide 11: Recommendations
Present recommendations to further the implementation and achievement of the SAP targets
Expand ecosystem-based livelihood alternatives
Secure long-term financing through blended mechanisms
Conclusions
Summary Key Achievement:
Management plans developed for >20,000 ha of MGs & WLs
85 ha of mangroves replanted/enriched
Alternative livelihoods (crab bank, beekeeping, eco-tourism) implemented
Way forward:
Finalize and implement pending plans
Expand community-based livelihoods
Strengthen monitoring and financing