## Slide 1
From strategy to action: Charting the course
for enduring impact and a resilient future for the SEAs
Third Meeting of the Regional Project Steering Committee (PSC)
of the SCS SAP Project
7-8 May 2025, Manila, Philippines
Report on National Activities to Implement the SCS SAP Project
(for the period January 2023 – April 2025)
THAILAND
Department of Marine and Coastal Resources

## Slide 2
National set-up of the project
National leading agency: Department of Marine and Coastal Resources (DMCR) under the Ministry of Natural Resources and Environment.
National focal point: Director of Marine Resources Conservation Division National technical focal point: Director of Marine Resources Conservation Division
Inter-Ministerial Committee / National Steering Committee members
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs
Agency/Organization | Title | Committee Role
Department of Marine and Coastal Resources (DMCR) | Deputy Director-General | Chairperson
Marine Resources Management Specialist, DMCR | Specialist | Committee
Mangrove and Coastal Resources Management Specialist, DMCR | Specialist | Committee
Division of Foreign Affairs, Office of Permanent Secretary, Ministry of Natural Resources and Environment (MoNRE) | Director | Committee
Office of Permanent Secretary, Ministry of Agriculture and Cooperatives (MoAC) | Representative | Committee
Office of Natural Resources and Environmental Policy and Planning (ONEP), MoNRE | Representative | Committee
Pollution Control Department (PCD), MoNRE | Representative | Committee
Department of National Parks, Wildlife and Plants Conservation (DNP), MoNRE | Representative | Committee
Department of Fisheries, MoAC | Representative | Committee
Marine Department, Ministry of Transport | Representative | Committee
Royal Thai Navy, Ministry of Defense | Representative | Committee
Department of Tourism, Ministry of Tourism and Sports | Representative | Committee
Department of Local Government Promotion, Ministry of Interior | Representative | Committee
Southeast Asian Fisheries Development Center (SEAFDEC) | Representative | Committee
Geo-informatics and Space Technology Development Agency (GISTDA) | Representative | Committee
Marine Resources Conservation Division, DMCR | Director | Committee
Marine and Coastal Resources Research and Development Institute, DMCR | Director | Committee
Mangroves Conservation Division, DMCR | Director | Committee
Marine and Coastal Protected Areas Management Sub-division, DMCR | Officer | Secretary
Marine Resources Conservation and Management Measure Sub-division, DMCR | Officer | Assistant Secretary
Foreign Affairs Division, DMCR | Officer | Assistant Secretary

## Slide 3
National set-up of the project (2)
National Technical Working Group Members
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs
Agency/Organization | Title | Committee Role
Marine Resources Conservation Division, Department of Marine and Coastal Resources (DMCR) | Director | Chairperson
Marine and Coastal Resources Research and Development Institute, DMCR | Director | Committee
Mangroves Conservation Division, DMCR | Director | Committee
Coastal Area Management Division, DMCR | Director | Committee
Marine and Coastal Resources Management Promotion Division, DMCR | Director | Committee
Water Quality Management Bureau, PCD | Director | Committee
Marine Fisheries Specialist, DOF | Specialist | Committee
Office of Marine and Coastal Resources No. 1: Royong, Chanthaburi, and Trat | Director | Committee
Office of Marine and Coastal Resources No. 2: Chonburi, Chachoengsao, and Samut Prakarn | Director | Committee
Office of Marine and Coastal Resources No. 4: Chumporn and Surat Thani | Director | Committee
Office of Marine and Coastal Resources No. 5: Nakorn-Si-Thammarat, Phatthalung and Songkhla | Director | Committee
Office of Marine and Coastal Resources No. 8: Samut Sakhon and Samut Songkhram | Director | Committee
Office of Marine and Coastal Resources No. 9: Pattani and Narathiwat | Director | Committee
Marine and Coastal Resources Research Center, Eastern Gulf of Thailand | Director | Committee
Marine and Coastal Resources Research Center, Eastern Part of Upper Gulf of Thailand | Director | Committee
Marine and Coastal Resources Research Center, Western Part of Upper Gulf of Thailand | Director | Committee
Marine and Coastal Resources Research Center, Middle Gulf of Thailand | Director | Committee
Marine and Coastal Resources Research Center, Lower Gulf of Thailand | Director | Committee
Marine and Coastal Protected Areas Management Sub-division, DMCR | Officer | Secretary
Marine and Coastal Resources Research and Development Institute, DMCR | Officer | Assistant-Secretary

## Slide 4
National set-up of the project (3)
Specialized Executing Agencies (SEAs) & Focal Points
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs
Project Component | Proposed Specialized Executing Agency | Proposed National Focal Points
Mangroves | Mangroves Conservation Division, DMCR | Director
Coral Reefs | Marine Resources Conservation Division, DMCR | Director
Seagrass | Marine and Coastal Resources Research and Development Institute, DMCR | Director
Wetlands | Marine and Coastal Resource Research and Development Institute, DMCR | Director
Land-Based Pollution | Water Quality Management Bureau, PCD | Director
Economic Valuation | Marine Resources Conservation Division, DMCR | Director

## Slide 5
Key national meetings (IMC/NSC, NTWGs) related to SCS SAP Project during January 2023 – April 2025
Title of the meeting | Location & Date | No. participants | Key outputs
NTWG Meeting on Coral Reefs | 14 Nov 2024 Hybrid: at DMCR and thru Zoom | 40 | Coral Reef Management under SCS SAP (Thailand) 1.Institutional Coordination and Capacity Building - Enhanced operational framework led by DMCR. - Capacity-building training conducted for communities on sustainable reef management and marine spatial planning (MSP). 2. Coral Reef Restoration - Implemented successful community-based coral restoration activities with high survival rates (98%). - Standardized protocols established for restoration and debris removal. 3. Monitoring and Enforcement - Regular ecological monitoring and marine patrols improved compliance and reduced illegal fishing. - Documented coral reef health conditions to inform adaptive management. 4. Policy and Strategic Recommendations - Strengthened marine zoning and regulations to mitigate tourism impacts. - Recommended integration of coral conservation into broader MSP and coastal zone management. 5. Challenges and Adaptive Solutions - Identified key challenges: budget constraints, institutional capacity, and operational delays. - Suggested adaptive strategies, including enhanced coordination, resource mobilization, and stakeholder engagement.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 6
Key national meetings (IMC/NSC, NTWGs) related to SCS SAP Project during January 2023 – April 2025
Title of the meeting | Location & Date | No. participants | Key outputs
NTWG Meeting on Mangroves | 25 Nov 2024 Hybrid: at DMCR and thru Zoom | 19 | Mangrove Management under SCS SAP (Thailand) 1. Institutional Framework and Coordination Coordinated institutional roles clarified, led by DMCR, enhancing cross-sectoral collaboration and efficient implementation of mangrove conservation activities. 2. Mangrove Conservation Actions Conducted ecological baseline surveys across multiple sites, identifying rich biodiversity. Implemented successful community-based mangrove replanting and enrichment planting activities to enhance biodiversity, covering critical degraded areas effectively. 3. Community and Stakeholder Engagement - Delivered training on mangrove management and nursery techniques. Community-based initiatives demonstrated high local participation and ownership, significantly supporting mangrove ecosystem conservation. TBC…
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 7
Key national meetings (IMC/NSC, NTWGs) related to SCS SAP Project during January 2023 – April 2025
Title of the meeting | Location & Date | No. participants | Key outputs
NTWG Meeting on Mangroves | 25 Nov 2024 Hybrid: at DMCR and thru Zoom | 19 | 4. Monitoring, Enforcement, and SMART Patrolling - Established routine SMART patrols and enforcement measures, significantly reducing illegal activities. - Developed zonation plans clearly delineating conservation, utilization, and protected zones within mangrove areas to enhance effective spatial management. 5. Sustainable Livelihood Development Initiated livelihood enhancement programs linked to mangrove conservation, including training on sustainable aquaculture and value-added mangrove product development, improving community livelihoods and income. 6. Challenges and Adaptive Strategies - Highlighted challenges include unpredictable weather conditions impacting mangrove restoration and operational delays due to funding cycles. - Adaptive management strategies proposed, including enhanced local governance frameworks (LMMA - Locally Managed Marine Areas), resource mobilization, and proactive stakeholder engagement.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 8
Key national meetings (IMC/NSC, NTWGs) related to SCS SAP Project during January 2023 – April 2025
Title of the meeting | Location & Date | No. participants | Key outputs
NTWG Meeting on Seagrass and Wetland | 11 Dec 2024 Hybrid: at DMCR and thru Zoom | 15 | Seagrass and Wetland Management under SCS SAP (Thailand) 1. Institutional Coordination and Framework - Enhanced coordination led by DMCR through structured working groups, ensuring cohesive management actions and inter-agency collaboration for seagrass and wetland conservation. 2. Seagrass and Wetland Conservation Actions - Completed baseline surveys and launched community-led conservation in Surat Thani and Samut Songkhram. - Community-based initiatives successfully established, notably in Surat Thani (Ban Don Bay) and Samut Songkhram (Don Hoi Lot), promoting local stewardship and sustainable practices. 3. Capacity Building and Community Engagement - Conducted targeted training and awareness programs, including seagrass monitoring techniques, sustainable harvesting practices, and ecosystem-based management (EBM) principles. - Developed Locally Managed Marine Areas (LMMAs) fostering active community participation in resource governance and conservation enforcement. TBC…
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 9
Key national meetings (IMC/NSC, NTWGs) related to SCS SAP Project during January 2023 – April 2025
Title of the meeting | Location & Date | No. participants | Key outputs
NTWG Meeting on Seagrass and Wetland | 11 Dec 2024 Hybrid: at DMCR and thru Zoom | 15 | 4. Monitoring and Enforcement - Implemented regular ecological monitoring and SMART patrols, significantly curtailing illegal activities and habitat destruction. 5. Livelihood Enhancement and Sustainable Use - Promoted sustainable livelihood alternatives linked to conservation goals, including sustainable aquaculture, and value-added product development (e.g., razor clam products), improving community incomes and reducing pressures on ecosystems. 6. Policy and Adaptive Management Recommendations - Recommended policy adjustments and strategic zoning to protect critical habitats from adverse anthropogenic impacts, supported by community agreements and local regulations. - Emphasized the importance of adaptive management strategies considering climate variability, ecological changes, and community resilience. 7. Challenges and Strategic Responses - Identified major challenges including climatic variability, institutional capacity gaps, and operational constraints due to budget limitations. - Proposed adaptive management responses, emphasizing resource mobilization, reinforced local governance structures, and proactive stakeholder engagement.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 10
Highlights of key achievements in Implementing the SAP on habitats (mangroves, coral reefs, seagrass beds & coastal wetlands) during 2023 – April 2025 [project funded and co-financed]
1) Approval and Implementation of Management Plans:
Mangroves:
  Baseline surveys and patrolling systems have been implemented to support the sustainable use of mangrove ecosystems in the Welu River Estuary, Bandon Bay, and Pak Panang Bay, covering a total area of 35,440 hectares.
Coral reefs:
  Marine Spatial Planning (MSP) working groups have been established for both the Koh Lan and Koh Si Chang archipelagos to support coordinated marine resource management.
  At Koh Kra, a Marine Protected Area (MPA) committee has been appointed, and an associated management plan has been developed to guide conservation efforts.
  For Koh Mak, a comprehensive management plan for coral reefs and associated marine and coastal resources has been formulated to ensure sustainable use and protection
Seagrass:
  Bandon Bay Dugong Conservation Plan drafted and submitted to the provincial marine and coastal resources management committee.
Coastal Wetland:
  Don Hoi Lot integrated management plans developed and implemented covering 41,600 ha.
TBC....
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 11
Highlights of key achievements in Implementing the SAP on habitats (mangroves, coral reefs, seagrass beds & coastal wetlands) during 2023 – April 2025 [project funded and co-financed]
3) Reform of Laws and Regulations for Sustainable Use:
Mangroves:
  Improved management measures for sustainable use have been specifically implemented under Article 18 of the DMCR Act in Ban Don Bay, covering an area of 3,078 hectares.
Seagrass:
  Recommendations to amend fishery regulation to control negative impacts on seagrass beds (Bandon Bay, 1,402 ha).
4) Improvement of Management Approaches (Integrated, Community-Based, Multiple Use):
Coral Reefs:
  Management approaches improved at Koh (Island) Tao, Koh Mak, Koh Kra, and Koh Losin, covering a total of 1,716.6 ha with community-based integrated plans and regulatory enforcement.
5) Replanting and Restoration:
Mangroves:
  Mangrove plantation completed in Welu River, Bandon Bay, and Pak Panang Bay covering 996 ha.
  Biodiversity increased via enrichment planting over 38.4 ha in the same sites.
Coastal Wetland:
  Installation of 100 artificial habitats (Fish Aggregating Devices) at Don Hoi Lot for habitat restoration and local fishery promotion.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 12
Thailand has not yet received funding to implement land-based pollution, economic evaluation related activities, and science and policies related to blue carbon and the blue economy.
However, the country aims to implement these related activities through the PCA-component 2’s workplan in Q3 2025-2026.
Land-based Pollution related activities at national and provincial levels during 2023 – April 2025 [Highlights of key policies, regulations, financial mechanisms and SOPs for LbP management developed, updated, enacted and implemented during 2023 -April 2025]
Economic valuation related activities at national and site levels during June 2021 – April 2025
[Highlights of key studies, projects related to ecosystem/environment economic valuation and cost benefit analysis during June 2021-April 2025]
Science and policies related blue carbon and blue economy
[Highlight of key studies, project, policies on blue carbon & blue economy for the prerid of 2023-April 2025]
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 13
Highlights of key activities at the sites to support the implementation of the SAP during 2023– April 2025
  Local Consultations/Meetings/Trainings
        Mangrove Training Sessions: Conducted on topics such as community-based mangrove forest management, selection of mangrove indicators, and enhancement of local products. These were held in Ban Don Bay, Pak Phanang Bay, and the Welu River Estuary (participation from over 150 individuals).
      SMART Patrol Training: Delivered in the Welu River Estuary, Bandon Bay, and Pak Phanang Bay, (approximately 25 participants).
      Coral Reef Management Consultations: Covered topics including selection of coral reef indicators, SCUBA diving, and training on relevant laws and regulations. Conducted across six project sites (over 200 participants attending through hybrid and in-person formats).
2) Research/Assessment:
Coral reef restoration and monitoring programme at Koh Tao, Koh Mak and Koh Kra.
Action Plan for Dugong and Seagrass Conservation in Surat Thani Province.
Status and Evaluation Report of Koh Tao Effectiveness Management.
Marine Spatial Planning (MSP) and Utilization Plan for Koh Si Chang and Koh Lan Areas.
3) Enforcement/Patrolling:
SMART Patrolling at all (11) project sites.
TBC…
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 14
Highlights of key activities at the sites to support the implementation of the SAP during 2023– April 2025
4) Public Awareness Raising and Communication:
Public Campaigns on Waste Management: Bandon Bay, Don Hoi Lot, Koh Tao, Koh Losin and Koh Mak
IEC Materials and Exhibitions: Welu River and Koh Losin.
DMCR Online and Social Media Campaigns: via Facebook, Flickr, and Google Drive.
5) Livelihood Alternatives:
Don Hoi Lot: Training conducted on the enhancement of local products, specifically razor clam-based products
Ban Don Bay: Establishment of a Local Vegetable Community Food Initiative to promote food security and sustainable livelihoods.
Pak Panang Bay:
  Seed Orchard Nursery operated by the community.
  Mangrove Crab Conservation Area (96 ha protected by community rules).
  Trainings on local mangrove-based products development for increased community income.
6) Ecological/Environmental Monitoring:
Ecological indicators have been initiated to monitor the effectiveness of marine and coastal management across all project sites (11 sites)
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 15
Summary of the progress in development of National TDA
1. Team Formation:
National TDA Experts appointed across five thematic areas: Ecosystems, Pollution, Socioeconomics & Climate, Fisheries & Aquaculture, and Governance.
Coordination Team: Led by DMCR officials
2. Progress of TDA Analysis:
Color-Coded Data Categorization:
  🟢 Green: Data complete/nearly complete.
  🟡 Yellow: Data partial or incomplete.
  🔴 Red: Data unavailable or extremely limited.
By Thematic Area:
  Socioeconomics and Climate:
    14 indicators (Green), 4 indicators (Yellow), 3 indicators (Red).
  Pollution:
    12 indicators (Green), 20 indicators (Yellow), 3 indicators (Red).
  Ecosystems:
    Mixed (Green, Yellow, Red - pending finalization).
  Fisheries and Aquaculture:
    Assessment in progress.
  Governance:
    Partial data; key issues with sub-national definitions and legislative frameworks.
3. Key Challenges:
Tight Timeline: Pressure due to the limited time for completing the national TDA exercise.
Clear Guidelines Required: Experts seek precise instructions at each TDA process stage.
Competing Workloads: Experts are already committed to full-time duties, limiting their availability.
Need for Consultant Support: National consultants are crucial to drive forward data collection, indicator analysis, and report drafting.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 16: Issues and Challenges
Tight Timeline and Workload Pressure
  1.1 Short timeframe to complete the national TDA and SAP activities.
  1.2 TDA thematic experts (ecosystems, fisheries, pollution, socioeconomics) already have full-time responsibilities, limiting their ability to conduct in-depth analysis​.
Data Gaps and Incomplete Information (TDA)
  2.1 Several thematic areas (especially pollution, governance, fisheries) show gaps in baseline data (many indicators marked as Yellow and Red)​.
  2.2 Lack of sub-national (local level) data needed for full governance and socio-economic analysis​.
Financial and Administrative Delays
  3.1 Internal revision of budgets and work plans consumed substantial time, delaying fund disbursement to sites​.
  3.2 Delays in PCA amendments slowed some site-level activities​.
Extreme Weather Events
  Flooding and heavy storms (especially in southern Thailand) disrupted field activities in Surat Thani, Nakhon Si Thammarat, and Pattani Province​.
Capacity Gaps at Local Level
  Limited capacity among local communities and government staff to manage coastal and marine protected areas (MPAs) effectively​.
Enforcement and Monitoring Challenges
  Although SMART patrolling is in place, challenges remain in sustaining regular enforcement efforts, especially in remote sites​
Clarity Needed on Regional Guidelines
  National teams needed clearer instructions from the PCU regarding outcome reporting and auditing, particularly under Outcome 1.5​, 2 and 3.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 17
Lessons Learned
1. Local Capacity and Staffing:
Recruitment at the site level should prioritize individuals with strong technical capacity and contextual experience.
2. Clear Guidance and Planning Alignment:
Early and detailed guidance from the PCU on reporting formats, audit processes, and indicator assessment is critical.
3. Community Engagement & Local Ownership:
Community-based management (e.g., LMMAs, SMART patrols, habitat restoration) fosters high ownership and long-term sustainability.
4. Science-Based and Traditional Knowledge Integration
Combining scientific methods with local knowledge improves legitimacy and effectiveness of conservation strategies.
5. Enabling Environment for Policy Reform
Legal and policy reforms take time but are crucial to sustaining results post-project.
6. Monitoring and Evaluation (M&E) Systems
Establishing effective M&E systems early ensures robust progress tracking and adaptive management.
7. Budget Flexibility and Workplan Adaptability
Flexibility in reprogramming funds and timelines is essential in responding to external shocks (e.g., flooding, staff turnover).
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 18: Recommendations (1)
1. Accelerate National TDA Completion with Consultant Support
Expedite the recruitment and onboarding of national consultants to finalize indicator assessment, fill data gaps (especially Yellow and Red-coded), and complete report documentation.
Ensure consultants are given sector-specific TORs and work closely with national experts.
2. Enhance Coordination Between National and Subnational Agencies
Clarify roles and reporting lines between DMCR central and provincial offices to avoid duplication or delays.
Strengthen engagement with subnational authorities (e.g., PAOs, municipalities) to align local development plans with SAP targets.
3. Scale Up Community-Based Co-Management
Expand Locally Managed Marine Areas (LMMAs) and support their legal recognition.
Formalize community enforcement mechanisms (e.g., SMART patrols) and link them to provincial enforcement.
4. Strengthen Legal and Policy Frameworks
Finalize and operationalize marine spatial planning (MSP) policies for key reef and seagrass sites (e.g., Si Chang).
Update and harmonize national and provincial laws on fisheries, mangrove conservation, and pollution control to reflect SAP objectives.
5. Invest in Ecosystem Monitoring and Science-Based Management
Standardize ecological and socio-economic monitoring protocols across sites.
Allocate dedicated budget and training for long-term monitoring stations at priority habitats (wetlands, reefs, mangroves).
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 19: Recommendations (2)
6. Mainstream SAP into National Budgeting and Development Plans
Integrate SAP targets into relevant national plans (e.g., the 13th NESDP, Blue Economy roadmap).
Leverage co-financing opportunities from public-private partnerships and climate/environment funds.
7. Improve Communication and Awareness
Develop a national SAP communication strategy targeting youth, local leaders, and the private sector.
Use storytelling, multimedia, and local languages to promote success stories and traditional conservation knowledge.
8. Foster Regional Learning and Technical Exchange
Strengthen bilateral and regional technical cooperation under COBSEA, especially on pollution control, seagrass-dugong conservation, and MPA enforcement.
Participate in joint regional monitoring initiatives and experience-sharing platforms.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 20
Conclusions
Overall summary of efforts and achievements
Efforts and Coordination Thailand, through the Department of Marine and Coastal Resources (DMCR), has been actively implementing the SAP under the UNEP/GEF framework, focusing on habitat conservation, sustainable use, and pollution control. The implementation was guided by a multi-stakeholder coordination mechanism comprising national thematic working groups (mangroves, coral reefs, seagrass, wetlands, pollution), local authorities, scientific institutions, and community networks.
Key Achievements (1)
Conservation and Management
  Over 166,600 ha of mangroves, 1,941 ha of coral reefs, and 1,402 ha of seagrass areas were brought under sustainable or improved management.
  Replanting and enrichment activities completed across 900+ ha of degraded mangroves.
  Wetlands (Don Hoi Lot) received integrated management and habitat restoration efforts over 41,600 ha.
Policy and Governance
  Legal and policy improved aligned with the SAP and SDG 14.6 targets were advanced, especially in fisheries, mangrove protection, and sub-national governance integration.
  Locally Managed Marine Areas (LMMAs) initiated in seagrass and mangrove area promoting decentralization and participatory governance.
Monitoring and Enforcement
  SMART patrolling and ecological monitoring systems were established at 11 sites.
  Indicators and data collection systems for both ecological and socio-economic monitoring were developed across all habitat types.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 21
Key Achievements (2)
Community and Livelihoods
  Over 15 training sessions, public awareness events, and livelihood programs were conducted (e.g., mangrove product development, law and regulations).
  Community-based enforcement, as well as coral reef restoration and conservation initiatives, were successfully piloted.
Funding Summary
Total Funding Committed:
  GEF funding (via UNEP/UNOPS): USD 641,662 received by Q4 2024.
  Co-financing: In-kind: USD 1,020,994
Implementing Agencies and Partners
Lead National Agency:
  Department of Marine and Coastal Resources (DMCR) under the Ministry of Natural Resources and Environment.
Technical Partners and Focal Points:
  Pollution Control Department, Department of Fisheries, Kasetsart University, Mahidol University, Marine Biodiversity Research Group (MBRG), and local DMCR offices.
Local Implementers and Community Groups:
  Provincial DMCR offices (S1–S9), mangrove community networks, seagrass and wetland conservation groups.
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs

## Slide 22
Ways Forward to Achieve SAP Targets
Fast-track Completion of National TDA
  Finalize data collection, indicator assessment, and report drafting with full engagement of national consultants and expert teams.
2. Strengthen Site-Level Implementation
  Accelerate habitat restoration, enforcement, and monitoring activities in coral reef, mangrove, seagrass, and wetland sites.
3. Finalize and Implement Marine Spatial Plannings (MSPs)
  Complete MSPs for key areas (e.g., Koh Lan, and Si Chang) and ensure provincial endorsement and community buy-in.
4. Enhance Monitoring and Reporting Systems
  Consolidate ecological and socio-economic indicators across all habitat types and ensure timely reporting to PCU.
5. Support Community Co-Management Initiatives
  Expand and legally recognize LMMAs; strengthen community patrolling, and sustainable livelihood models.
6. Secure Budget and Operational Continuity
  Complete budget revisions, ensure timely disbursement to local DMCR offices, and align national workplans with PCA goals.
7.Foster Regional and Bilateral Collaboration
  Participate in COBSEA, SEAFDEC, and other regional dialogues for technical support, experience sharing, and policy coherence.
Thank you
3rd SCS SAP
PSC Meeting:
From strategy to action: Charting the course for enduring impact and a resilient future for the SEAs